## Slide 1
Agile Project Management
ADCC

## Slide 2: The Agile Manifesto
Agile VS Traditional
Agile
Customer Collaboration
Responding to Change
Working Solutions
Highest Business Value in The Shortest Time
Traditional
Contract Negotiation
Following A Plan
Documentation
Deferred Business Value Via Longer Delivery Time
Over
AGILE MYTHOLOGY Agile is an iterative method of managing product development projects in a highly flexible and interactive manner. The overarching focus of agile development is frequent delivery of high-quality, working, product. Agile ensures optimal business value is delivered through ongoing alignment between provider and the customer.

## Slide 3: The Agile Manifesto - 12 Principles
12 Principles Behind the Agile Manifesto
Satisfy The Customer
Welcome Changing Requirements
Deliver Working Product Frequently
Collaborate Daily
Motivated Individuals
Face-to-face Conversation
Measure Of Progress Through Working Product
Promote Sustainable Development
Continuous Attention To Excellence
Simplicity Is Essential
Self-organizing Teams
Regularity Reflect On Continuously Improving

## Slide 4: The Agile Manifesto - 12 Principles
12 Principles Behind the Agile Manifesto
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
1
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage
2
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
3
Business people and developers must work together daily throughout the project.
4
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
5
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
6
Working software is the primary measure of progress.
7
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
8
Continuous attention to technical excellence and good design enhances agility.
9
Simplicity--the art of maximizing the amount of work not done--is essential.
10
The best architectures, requirements, and designs emerge from self-organizing teams.
11
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
12

## Slide 5: The Agile Process
The Agile Process
Increment #1
Features List #1
Increment #2
User Feedback + Features List #2
User Feedback + Features List #3
RELEASE
AGILE PROJECT MANAGEMENT
Product Vision
Project Definition
Initial Release Plan
Contractual Agreement

## Slide 6: The Agile Process
Development Request
The Agile Process
Stockholders
AGILE PROJECT MANAGEMENT
Product Backlog Management
Release Planning
Release Backlog Management
Product Owner
Release 1.0
Release 1.5
Release 2.0
Gather and Filter Market Requirements From Stakeholders / Create Stories

## Slide 7: Agile Methodology
Development
Design the Solution
Build the Solution
Test & Show the Client
YES
Go Through The Second Round of Same Phase
Receive Requirements
AGILE MYTHOLOGIES
NO
Start Iteration
Release

## Slide 8: Waterfall VS. Agile
3 powers
Agile Projects
Traditional Projects (Waterfall)
Fixed
Estimated
PLAN DRIVEN
Scope
Costs
Time
Part of Contract
Flexible
VALUE DRIVEN
Scope
Costs
Time
The plan create cost/ Schedule estimates
Software release themes and features determine the time and cost estimate

## Slide 9: Waterfall VS. Agile
Execution
WATERFALL Development of the software flow sequentially from start point to the end point.
Requirements
Design
Implementation
Verification
AGILE Agile method proposes and increment and iterative approach to software design.
TIME
BUDGET
TIME
BUDGET

## Slide 10: Results From Implementing Agile
Organizations using that implemented agile are achieving significant improvements
87%
Improved Manage Changing Propitiates
85%
Greater Productivity
84%
Increased Project Visibility
81%
Better Delivery Predictability
81%
Increased Moral & Motivation